**State/UT-wise Details of Houses Allocated, Sanctioned & Completed under Pradhan Mantri Awaas Yojana-Gramin (PMAY-G) as on 27-07-2023**

In order to achieve the target of “Housing for All” in rural areas, the Ministry of Rural Development is implementing Pradhan Mantri Awaas Yojana- Gramin (PMAY-G) with effect from 1st April 2016 to provide assistance to eligible rural households with an overall target to construct 2.95 crore pucca houses with basic amenities by March, 2024. Out of the overall mandated target of 2.95 crore houses allocated to States/UTs under the PMAY-G, more than 2.94 crore houses have already been sanctioned to the eligible beneficiaries by the States/UTs and over 2.55 crore houses have already been completed as on 01.02.2024. The State/UT-wise details of targets allocated, houses sanctioned and houses completed under PMAY-G as on 01.02.2024 is given below:

Thus here we have five column

|  |  |
| --- | --- |
| Sl. No. |  |
| State/UT |  |
| Targets Allocated by Ministry |  |
| Houses Sanctioned by States/UTs |  |
| Houses Completed |  |

Under PMAY-G, beneficiaries are provided financial Assistance of Rs.1.20 lakh in plain areas and Rs.1.30 lakh in hilly States (including North-eastern States and UTs of Jammu & Kashmir and Ladakh), difficult areas and Integrated Action Plan (IAP) districts. Additional assistance of Rs.12,000/- is extended for construction of toilets through convergence with Swachh Bharat Mission – Gramin (SBM-G), Mahatma Gandhi National Rural Employment Guarantee Scheme (MGNREGS) or any other dedicated source of funding. Further, it is mandatory to provide support of 90/95 person days unskilled wage employment at the current rates to a PMAY-G beneficiary for construction of his /her house in convergence with MGNREGS. The PMAY-G households are also provided water, LPG, and electricity connections in convergence with other relevant schemes.

This information was given by the Union Minister of State for Rural Development, Sadhvi Niranjan Jyoti in a written reply in Rajya Sabha today.